Rachel Kendra, Cale Witek, Mark Heinzelman

CPS240

Blackjack

Due: 4/3/2013

1. Decisions: By group vote
2. Version Control Software: GitHub or Tortoise SVN
3. Most Important Parts:
4. a-c: See Table
5. Meetings: Every Wednesday at 11am in Mac Lab

|  |  |  |
| --- | --- | --- |
| **What** | **Who** | **Goal Complete Date** |
| Card Class | Mark | 3/21/13 |
| Deck Class | Mark | 3/24/13 |
| Hand Class | Rachel | 3/21/13 |
| User Class | Rachel | 3/24/13 |
| Player Class | Cale | 3/28/13 |
| Dealer Class | Cale | 3/28/13 |
| Driver Class | Cale | 3/30/13 |
| Testing of Combined Classes | All | 3/31/13-4/3/13 |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| March | | | | | | |
| M | T | W | T | F | S | S |
| 18 | 19 | 20 | 21  Card  Hand | 22 | 23 | 24  Deck  User |
| 25 | 26 | 27 | 28  Player  Dealer | 29 | 30  Driver | 31  Testing |
| April | | | | | | |
| 1  Testing | 2  Testing | 3  Testing  **Project Due!** | 4 | 5 | 6 | 7 |